## Slide 1
Market System
Project Update
A trustworthy Indian-market analysis platform, built before the scores
CURRENT CHECKPOINT
R10K
Safety gate stopped database access before any file was opened
No research
No scores
No trading
Prepared from repository evidence through commit d39df04
Notes: Sources: reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md; reports/CONSOLIDATED_PRE_REAL_DATA_STATUS.md

## Slide 2
What we are trying to build
Analysis support for Indian markets, with evidence visible at every step
The eventual product
Market sentiment score
Individual stock scores
Confidence, regime, horizon, contributors and risks beside every score
The standard
Point-in-time data
Only information available at the historical decision time
Reproducible evidence
Same inputs and rules produce the same artifacts
Honest validation
Out-of-sample tests, costs and untouched holdouts
Analysis only
The project never places, changes or cancels trades
custom_terminal, 8 Sep 2026, commit d39df04
2
Notes: Sources: docs/project_status/consolidated_pre_real_data_status_v1.json; ARCHITECTURE_REFINEMENT.md

## Slide 3
How trustworthy evidence becomes a score
Every gate must pass before an output reaches the user
Source bytes
hash + time
›
Qualified facts
identity + history
›
Declared research
feature + outcome
›
Out-of-sample evidence
walk-forward + costs
›
Hidden score
until validated
›
Visible score
with confidence
A failed gate stays visible. Missing evidence never becomes a neutral score.
AI can explain evidence and propose hypotheses. Deterministic code remains the numerical source of truth.
custom_terminal, 8 Sep 2026, commit d39df04
3
Notes: Sources: ARCHITECTURE_REFINEMENT.md; reports/CONSOLIDATED_PRE_REAL_DATA_STATUS.md

## Slide 4
Development journey
The project built controls before using real market data
1
Architecture
Typed data and reproducible experiments
2
Slice A
Momentum mechanics reproduced
3
Data trust
Survivorship risk exposed
4
R1–R10J
Governance and synthetic platform
5
R10K
Pre-access safety abort
Outcome so far
The research machinery works on fictional data. Real data and economic edges remain unqualified.
custom_terminal, 8 Sep 2026, commit d39df04
4
Notes: Sources: reports/CONSOLIDATED_PRE_REAL_DATA_STATUS.md; reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md

## Slide 5
What is complete
The foundation can preserve evidence and reject unsafe work
Architecture
DEFINED
Local-first modules, typed facts and immutable manifests
Synthetic platform
VALIDATED
R10A–R10G exercised the full research path on fictional data
Governance
REMEDIATED
Historical review scope and 77 entrypoints are tracked
Owner status PDF
REVIEWED
R10J separated report approval from task approval
Trade execution
PROHIBITED
No order placement, modification or cancellation through the project
Preserved evidence
Momentum v1 unchanged. R10A holdout unconsumed. 208 of 208 R10 artifacts validated at R10I.
custom_terminal, 8 Sep 2026, commit d39df04
5
Notes: Sources: reports/CONSOLIDATED_PRE_REAL_DATA_STATUS.md; reports/RESEARCH_R10I_GOVERNANCE_REMEDIATION.md

## Slide 6
Current data reality
Access exists in places, but research fitness remains limited
Local equity files
430 symbol files
Survivor-selected
NOT QUALIFIED
NSE public sample
12 bhavcopies
3 of 12 population pairs
INCOMPLETE
Kite Connect
Current instruments
No historical universe
CURRENT ONLY
Local F&O DB
Located and sampled
Safety boundary blocked access
NOT QUALIFIED
Free official sources remain the policy
NSE, SEBI and BSE can fill specific evidence gaps. AMFI applies to mutual funds. Kite supplements current data only.
custom_terminal, 8 Sep 2026, commit d39df04
6
Notes: Sources: docs/project_status/consolidated_pre_real_data_status_v1.json; reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md

## Slide 7
Engineering evidence
Test counts grew as controls and audit gates were added
Chart: 
| R10I root | R10I.1 root | R10K root
Passed | 730 | 742 | 765
Failed | 0 | 0 | 1
765
tests passed at R10K
1
historical approval test now conflicts with the later valid owner record
Tests prove mechanics and safeguards. They do not prove data completeness or profitability.
custom_terminal, 8 Sep 2026, commit d39df04
7
Notes: Sources: reports/RESEARCH_R10I_GOVERNANCE_REMEDIATION.md; reports/RESEARCH_R10I_FINGERPRINT_COHERENCE_AMENDMENT.md; reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md

## Slide 8
R10K stopped safely before database access
The authorization passed. The production safety controls did not.
0
locator resolutions
0
database connections
0
SQL statements
0
market rows read
Why the gate failed
The locator and activation contracts remain templates. No exact one-use production approval binds the attempt ID. The approved stack cannot enforce the logical read budget, and the sidecar policy remains unresolved.
Result: AUDIT_ABORTED_SAFETY_BOUNDARY
Database remains LOCATED_AND_SAMPLED_NOT_QUALIFIED
custom_terminal, 8 Sep 2026, commit d39df04
8
Notes: Sources: reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md; docs/investigations/r10k/stage1_attempt_v1/completion.json

## Slide 9
What remains
The next work is still data qualification, not strategy testing
Cash-equity evidence
1. Historical listed population
2. Delistings and terminal outcomes
3. Stable security identity
4. Corporate-action history
5. Benchmark and cost schedules
F&O and research readiness
1. F&O production read boundary
2. F&O schema and coverage
3. Provenance and retained vintages
4. Point-in-time reconstruction
5. Economic edge validation
Market sentiment and stock scores stay hidden until these evidence gaps close.
custom_terminal, 8 Sep 2026, commit d39df04
9
Notes: Sources: reports/CONSOLIDATED_PRE_REAL_DATA_STATUS.md; reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md

## Slide 10
Recommended next milestone
A remediation plan must precede another database attempt
F&O production boundary remediation
and reauthorization plan
1
Choose the production read-only mechanism
Decide whether the restricted R9P APSW candidate can meet policy or abandon this database route.
2
Finish the safety contract
Make the locator, one-use approval, read budget and sidecar policy exact and testable.
3
Return for owner review
Present the plan before reopening the qualification attempt.
No database access, backtest, score or trading action begins from this deck.
custom_terminal, 8 Sep 2026, commit d39df04
10
Notes: Sources: reports/LOCAL_FNO_DATABASE_READ_ONLY_QUALIFICATION_STAGE_1.md